Project Status & Team Responsibilities – AI-Assisted Grading System

What the System Does

The AI-Assisted Programming Assignment Grading System is a web-based platform that:

- Allows students to submit Python programming assignments online.

- Automatically grades submissions by running code against test cases, performing static analysis, and checking code style.

- Provides partial credit and AI-generated feedback (via Google Gemini) to help students improve.

- Detects plagiarism by comparing submissions using similarity algorithms.

- Gives lecturers a dashboard to manage courses, assignments, test cases, and review submissions and plagiarism reports.

✅ Completed Backend Features (Lead Backend)

1. User Authentication

- Custom User model with role (student / lecturer) and extra fields: first_name, last_name, reg_number (for students), faculty (for lecturers).

- JWT-based authentication (register, login, token refresh) using djangorestframework-simplejwt.

- Role-based permissions (e.g., only lecturers can create/edit assignments).

2. Course Management

- Course model: code, title, lecturer, faculty.

- Full CRUD API endpoints (/api/courses/).

- Courses can be created and managed by lecturers.

3. Assignment & Test Case Management

- Assignment model: title, description, deadline, linked to a Course, and a flexible grading_config JSON field.

- TestCase model: supports two test modes:

  - stdout mode – runs the entire student script, feeds input_data to stdin, compares printed output.

  - function mode – imports the student’s code, calls a specific function with provided arguments, compares the return value.

- Hidden test cases (is_hidden) – used for final grading but not shown to students.

- Full CRUD APIs (/api/assignments/, /api/testcases/).

4. Submissions & Grading Engine

- Submission model: student, assignment, uploaded Python file, grade, feedback, timestamp.

- File upload endpoint (POST /api/submissions/) using multipart/form-data.

- Grading service (grading.py) that:

  - Runs code against test cases with a timeout (5 seconds) and partial credit (0.5 if expected output appears in actual output or numbers match).

  - Performs static analysis via AST: syntax errors, function presence/name/parameters, return statement, docstring.

  - Runs pylint for code style scoring.

  - Reads grading_config to enable/disable checks and adjust weights for each category (syntax, function, return, tests, style, doc).

  - Generates a detailed breakdown and human-readable feedback.

- AI-generated feedback using Google Gemini API – sends student code, test results, and assignment description, returns a short, encouraging suggestion (appended to feedback). Gracefully fails if API key missing or quota exceeded.

5. Plagiarism Detection

- PlagiarismReport model: links two submissions, similarity score, assignment, reviewed flag, notes.

- Similarity detection using difflib.SequenceMatcher and code normalisation (removes comments, normalises whitespace).

- API endpoints (lecturer only):

  - POST /api/plagiarism/check/ – triggers detection for an assignment.

  - GET /api/plagiarism/?assignment=id – lists reports.

  - PATCH /api/plagiarism/{id}/review/ – marks a report as reviewed and/or adds notes.

- Handles missing files gracefully (skips submissions with missing files, logs warnings).

6. Admin Interface

- All models (User, Course, Assignment, TestCase, Submission, PlagiarismReport) are registered in Django admin for easy management.

7. API Documentation

- Complete document with all endpoints, authentication, request/response examples, file upload instructions, token refresh flow, and error codes.

8. Environment & Repository

- requirements.txt with all dependencies (Django, DRF, JWT, corsheaders, pylint, google-generativeai, etc.).

- .gitignore configured.

- Code pushed to the shared GitHub repository.

🔄 What the Other Backend Developer Did (Plagiarism Module)

The plagiarism module is now complete and fully integrated. It includes:

- PlagiarismReport model.

- Similarity detection service.

- Three API endpoints (as listed above).

- Error handling for missing files and graceful failure.

🎨 What the Frontend Team Must Do (React)

The frontend team will build the user interface using the provided API documentation. Key tasks:

Authentication

- Registration page with role selection (student/lecturer) and extra fields (first_name, last_name, reg_number, faculty).

- Login page – store access and refresh tokens (e.g., in localStorage).

- Decode JWT to get user role and redirect to the correct dashboard.

- Implement token refresh when 401 responses occur.

Student Dashboard

- List all assignments (fetch /api/assignments/), showing course details.

- Click on an assignment to see its description and visible test cases (/api/testcases/?assignment=id).

- Submission form: file upload using FormData to /api/submissions/.

- Display the returned grade and detailed feedback (including AI suggestions).

- Optionally show history of past submissions.

Lecturer Dashboard

- Courses: create/edit/delete courses.

- Assignments: create/edit/delete assignments (including grading_config – weights, function requirements, etc.).

- Test Cases: create/edit/delete test cases for an assignment, choose test mode (stdout/function), set hidden flag.

- Submissions: view all submissions for an assignment (list with student names, registration numbers, grades). Click on a submission to see the code and feedback.

- Plagiarism: button to trigger plagiarism check for an assignment (POST /api/plagiarism/check/). View list of plagiarism reports (similarity scores, links to submissions), mark reports as reviewed, add notes.

General

- Use the API documentation as the single source of truth.

- Use axios or fetch with interceptors to handle tokens.

- Implement role-based routing (e.g., /lecturer routes only for lecturers).